# Weekly Internship Report

Dipesh Kunwar

27 July 2026

# WEEKLY INTERNSHIP REPORT

Intern: Dipesh Kunwar Reference ID: SMM2026INT13073 Organization: Suvidha Mahila Mandal, Walni (Suvidha Foundation) Role: Web Development Intern Duration: 27 May 2026 – 27 July 2026 Project: Clinic-Specific AI Dental Screening

Note: The internship’s granular day-to-day log was tracked internally as a task-ID-based backlog (T101–T412) rather than dated diary entries. The breakdown below maps that backlog structure onto the internship’s calendar weeks as accurately as the available project documentation allows; where an exact week-by-week date split was not separately recorded, work is grouped by its documented development phase and flagged accordingly.

## Week 1–2 (approx. 27 May – 09 June 2026): Project Setup, Authentication & Core CRUD

| Day(s) | Work Performed |
| --- | --- |
| Setup | Repository scaffolding (frontend/, backend/, ai_model/, docs/); CLAUDE.md project conventions established |
|  | Next.js 15 frontend initialized (TypeScript, Tailwind CSS, App Router) |
|  | FastAPI backend initialized with a working /health endpoint |
|  | Backend connected to MongoDB Atlas on startup |
|  | User model and bcrypt password hashing implemented |
|  | POST /api/auth/login implemented, issuing JWT in an httpOnly cookie |
|  | Role-check dependency added for dentist/receptionist/admin roles |
|  | Admin user seed script written |
|  | Frontend login page and cookie-based auth flow built |
|  | Protected frontend routes via an auth-aware proxy/middleware |
|  | Patient model and full CRUD (with soft-delete) implemented |
|  | Patient List page (with search) and Add/Edit forms built |
|  | Visit model and CRUD endpoints implemented |
|  | Visit timeline UI on the Patient Profile page, plus a New Visit form |
|  | Automated tests added for auth/patient/visit endpoints |
|  | Route-level role restrictions applied to patient/visit endpoints |

Milestone: Week 1 backlog (Authentication, Patient & Visit CRUD) completed and verified running locally.

## Week 3–4 (approx. 10 – 23 June 2026): Image Upload & AI Integration

| Day(s) | Work Performed |
| --- | --- |
|  | Cloudinary SDK configured in the backend |
|  | Multipart image-upload endpoint built, persisting Cloudinary URLs against visits |
|  | Frontend image-upload component with preview, wired into the visit detail page |
|  | Server-side upload validation added (JPEG/PNG only, 5 MB max) |
|  | YOLOv8n model training run on Google Colab (free-tier GPU) |
|  | Validation metrics recorded (docs/AI_Results.md) |
|  | Trained weights (best.pt) integrated into the backend AI module |
|  | Backend startup updated to load the YOLO model once, with graceful degradation if unavailable |
|  | POST /api/images/{image_id}/predict endpoint implemented |
|  | YOLO class indices mapped to disease names (cavity/plaque/gingivitis) |
|  | Prediction schema and MongoDB persistence added |
|  | Upload flow updated to auto-trigger AI prediction after storage |
|  | AI Review page built, with detection overlays and a bounding-box list |
|  | JPEG/PNG EXIF metadata stripped from uploads prior to storage (privacy safeguard) |
|  | Basic inference logging added (latency, detection count) |
|  | Contract tests added for the prediction API response shape |
|  | macOS Python 3.9 compatibility fixes and cross-domain cookie auth fix applied |

Milestone: Week 2 backlog (Image Upload + AI Integration) completed.

## Week 5–6 (approx. 24 June – 07 July 2026): Dentist Review, PDF Reporting & Dashboard

| Day(s) | Work Performed |
| --- | --- |
|  | Correction model and endpoints built (POST/GET corrections per image) |
|  | Correction UI added — bounding-box edit/draw/delete on the AI Review page |
|  | “Mark as Reviewed” endpoint and button implemented |
|  | PDF report generator built with ReportLab; GET /api/visits/{id}/report endpoint added |
|  | Identified and fixed a data-model mismatch bug that would have made every real PDF report download fail |
|  | Extended the backend test double (FakeCollection) to support sort= and count_documents(), and added the missing report/dashboard tests this bug exposed |
|  | “Download Report” button added to the visit detail page |
|  | Grad-CAM heatmap generation pipeline implemented (stretch goal) with a frontend toggle |
|  | Dashboard statistics endpoint and UI built (total patients, total visits, pending reviews) |
|  | Full responsive-design pass at 375px/768px/1440px; two real layout bugs found and fixed |
|  | Full accessibility audit (@axe-core/playwright); four violations found and fixed, reaching zero violations |
|  | Backend test suite expanded to 46 passing tests |
|  | Toast notification component added for review/save feedback |

Milestone: Week 3 backlog (Dentist Review, PDF Report, Dashboard) completed, including the stretch-goal Grad-CAM feature.

## Week 7–9 (approx. 08 – 27 July 2026): Hardening, Deployment, Documentation & Final Polish

| Day(s) | Work Performed |
| --- | --- |
|  | Continuous manual run-through and bug-fixing across the application |
|  | Backend deployed to Render (live at ai-dental-screening-backend.onrender.com) |
|  | Frontend deployed to Vercel (live at clinic-ai-dental-screening.vercel.app) |
|  | Production connectivity to MongoDB Atlas and Cloudinary verified |
|  | GitHub Actions CI pipeline added (lint + pytest on every push) |
|  | README rewritten with full setup/run instructions |
|  | docs/AI_Results.md updated with Grad-CAM explainability notes |
|  | docs/Future_Work.md written, documenting the post-internship roadmap |
|  | Repository restructuring (frontend moved to repo root) and deployment-config fixes (Vercel/Render routing, CORS, ESLint flat-config) |
|  | Final cleanup — unused code and raw datasets removed |
|  | Breadcrumb navigation and a print-optimized PDF report layout added |
|  | Global light/dark theme implemented (next-themes), with design tokens re-tuned for WCAG AA contrast in both modes |
|  | Admin access extended to patients/visits routes; minor bug fixes |
|  | Final internship report compiled |

Milestone: Week 4 backlog (CI, Deployment, Documentation) completed; project reached a stable, deployed, documented state ahead of internship completion on 27 July 2026.

## Summary of Weekly Effort

| Metric | Value |
| --- | --- |
| Total internship duration | 27 May 2026 – 27 July 2026 (~9 weeks) |
| Minimum daily commitment | 4 hours/day, 6 days/week (per offer letter) |
| Backend automated tests (final) | 46 passing |
| Accessibility violations (final scan) | 0 |
| AI model validation mAP50 | 0.837 (83.7%) |
| Defects identified & resolved | 9 |
| Production deployments | 2 (frontend on Vercel, backend on Render) |