Software Requirements Specification

Clinic-Specific AI Dental Screening — Academic Prototype

Revised for: Solo, 4th-Year Capstone Project

Constraints: Free-tier infrastructure only · ~4 week timeline

Volume 1 of 5 — Software Requirements Specification (Revised)

# Executive Summary

This is a solo, time-boxed (~4 week), zero-budget academic prototype of an AI-assisted dental screening tool. A dentist uploads an intraoral photo; a YOLOv8n model (fine-tuned on a single public dataset) detects likely cavities/plaque/gingivitis; the dentist reviews and can correct the AI's output; the system stores patient/visit records and can generate a simple PDF summary.

Note: This system is a proof-of-concept for coursework/portfolio purposes. It uses public or synthetic images only — no real patient data — and makes no clinical, HIPAA, GDPR, or medical-device (FDA/MDR) compliance claims. Section 10 (Future Work) lists what real deployment would additionally require.

# 1. Project Goals

Primary objective: Demonstrate an end-to-end AI-assisted screening workflow — image upload → detection → human review → record-keeping — built solo on entirely free infrastructure.

Success criteria: A working demo covering patient/visit CRUD, image upload, AI inference with a visibly reasonable detection rate, a dentist correction step, and a downloadable PDF report.

Explicit non-goals: Regulatory clearance, HIPAA/GDPR-grade infrastructure, multi-tenant production scaling, or clinical accuracy guarantees.

# 2. User Personas & Roles

- Dentist — uploads images, reviews/corrects AI predictions, signs off diagnosis.

- Receptionist — registers patients, schedules/records visits.

- Admin — manages user accounts (simplified; no advanced audit tooling).

# 3. Features (Prioritised for a 4-Week Solo MVP)

| Priority | Feature | Notes |
| --- | --- | --- |
| Must-have | Patient Registration | Name, DOB, contact, notes |
| Must-have | Image Upload & Storage | Cloudinary free tier |
| Must-have | AI Disease Detection | YOLOv8n, single dataset, bbox + confidence |
| Must-have | Dentist Review & Correction | Approve or relabel each detection |
| Must-have | Visit History | List of past visits per patient |
| Must-have | PDF Report Generation | Simple one-page template |
| Must-have | Authentication & RBAC | JWT, 3 roles, no MFA |
| Must-have | RESTful API | CRUD for patients/visits/predictions |
| Should-have (time permitting) | Grad-CAM heatmap | Stretch goal — see Volume 4 §10 |
| Deferred — Future Work | Multi-language (i18n) | Cut for MVP |
| Deferred — Future Work | Analytics dashboard w/ charts | Cut for MVP |
| Deferred — Future Work | Automated retraining pipeline | Cut for MVP |
| Deferred — Future Work | Appointment scheduling | Cut for MVP |
| Deferred — Future Work | Compare-visits slider | Cut for MVP |

# 4. System Architecture (Free-Tier)

- Frontend: Next.js/TypeScript, hosted free on Vercel.

- Backend: FastAPI, hosted free on Render or Railway (note: free web services on these platforms “sleep” after inactivity — first request after idle may take 30-60s; mention this in the demo).

- Database: MongoDB Atlas M0 free cluster (512MB cap — store only metadata + image URLs, never binary blobs).

- Storage: Cloudinary free tier for images and generated PDFs.

- AI: YOLOv8n model loaded once at FastAPI startup; inference runs in-process on CPU (no separate GPU inference server — not available for free).

- No Kubernetes, no managed message queue. If a background job is needed (e.g. PDF generation), run it synchronously or with FastAPI BackgroundTasks — simpler and free.

# 5. REST API (Core Endpoints)

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/auth/login | POST | Authenticate, return JWT (httpOnly cookie) |
| /api/patients | GET / POST | List / create patients |
| /api/patients/{id} | GET / PUT / DELETE | Read / update / soft-delete a patient |
| /api/patients/{id}/visits | POST | Add a visit |
| /api/visits/{visitId} | GET / PUT | Read / update a visit |
| /api/visits/{visitId}/images | POST | Upload an intraoral image |
| /api/images/{imageId}/predict | POST | Run YOLOv8n inference on the image |
| /api/predictions/{predId} | PUT | Dentist correction of a prediction |
| /api/visits/{visitId}/report | GET | Generate/download PDF report |

Every endpoint requires authentication except /api/auth/login. Standard status codes: 200/201 success, 400 validation error, 401 unauthorized, 404 not found, 500 server error.

# 6. Database Schema (MongoDB, Atlas M0)

| Collection | Key Fields | Notes |
| --- | --- | --- |
| Users | username, passwordHash, role | 3 roles: dentist, receptionist, admin |
| Patients | name, dob, gender, contact | Soft-delete via isDeleted flag |
| Visits | patientId, date, complaint, notes | 1 patient → many visits |
| Images | visitId, imageUrl (Cloudinary) | No binary data stored in Mongo |
| Predictions | imageId, condition, bbox, confidence | One per detected condition |
| Corrections | predictionId, oldLabel, newLabel, dentistId | Kept for the demo's human-in-loop story; not wired to an automated retraining job (see Volume 4) |

Note: Because the free Atlas tier caps storage at 512MB, keep documents lean and periodically prune test/demo data during development.

# 7. AI Model Plan (Summary — full detail in Volume 4)

- Dataset: one public annotated dataset (recommend the Zenodo intraoral caries dataset, ~6,313 images, YOLO-format labels, CC BY) rather than merging multiple mismatched datasets.

- Model: YOLOv8n (nano) — chosen for fast CPU inference on free-tier hosting and quick training on free Colab/Kaggle GPU sessions.

- Training environment: Google Colab (free GPU) or Kaggle Notebooks (~30 free GPU hrs/week), with checkpointing so a Colab disconnect doesn't lose progress.

- Target: a reasonable, honestly-reported mAP50 on the validation set — not an inflated mAP50-95 ≥ 0.80 target, which is unrealistic for a single free training run.

- Grad-CAM explainability is a stretch goal, not a committed deliverable, given it is a nontrivial adaptation for YOLO's architecture.

# 8. Frontend Requirements

- Pages: Login, Dashboard (simple), Patient List, Patient Profile, New/Edit Patient, Visit Detail, Image Upload, AI Review, PDF Report view.

- Use the design tokens and components defined in Volume 3 (UI/UX Spec, Revised) for visual consistency.

- Basic responsiveness (usable on a laptop + tablet width) is sufficient; full mobile optimization is deferred.

# 9. Realistic Timeline (4 Weeks, Solo)

| Week | Milestone |
| --- | --- |
| 1 | Repo setup, auth, Patient & Visit CRUD (backend + frontend) |
| 2 | Image upload to Cloudinary; YOLOv8n trained on Colab; /predict endpoint wired up |
| 3 | Dentist review/correction UI; PDF report generation; (stretch) Grad-CAM overlay |
| 4 | Bug fixing, minimal tests, deploy to Vercel + Render, write-up and demo prep |

Full task-level breakdown is in Volume 5 (Implementation Backlog, Revised).

# 10. Future Work (Explicitly Out of Scope for This Prototype)

- Real patient data handling would require: HIPAA/GDPR-compliant infrastructure (BAA-covered hosting tiers, encryption-at-rest with managed keys, MFA, 6-year audit-log retention, documented breach-response plan).

- A commercial or clinically-used version would need a decision on YOLOv8's AGPL license (Enterprise license or an alternative permissively-licensed detector) and likely a regulatory pathway assessment (SaMD / FDA / MDR).

- Automated retraining pipeline, full analytics dashboard, multi-language support, and appointment scheduling were all cut from the 4-week MVP and would be natural “v2” additions.

- Bias/fairness evaluation across patient demographics not represented in the single training dataset used here.

# 11. Recommended Dataset & Link

Zenodo — “Annotated intraoral images for dental caries”, 6,313 images, YOLO/VOC/COCO format labels, CC BY license. DOI: 10.5281/zenodo.14827784. Cite this dataset in the final report if used.

# 12. Conclusion

This revised SRS scopes the original team/production plan down to something one student can realistically build and honestly document in a few weeks on free infrastructure. It keeps the core, demonstrable idea — AI-assisted detection with human review — and defers everything that required a budget, a team, or real patient data to a clearly labeled Future Work section.