UI/UX Design Specification

Clinic-Specific AI Dental Screening — Academic Prototype

Revised for: Solo, 4th-Year Capstone Project

Constraints: Free-tier infrastructure only · ~4 week timeline

Volume 3 of 5 — UI/UX Design Specification (Revised)

# Scope Note

Note: Design tokens, accessibility rules, and the component library below are largely unchanged from the original spec — good UI practice doesn't depend on budget. What changed is the screen list and task hours, trimmed to match a solo, 4-week MVP (see §5 and §6).

# 1. Design Principles & Accessibility

- Clean, minimalist layout, consistent spacing/colour/components, ample white space.

- WCAG 2.1 AA: text contrast ≥ 4.5:1 (normal), ≥ 3:1 (large text); never rely on colour alone; touch targets ≥ 44×44px; visible keyboard focus outlines; labelled form fields.

- Mobile-first responsive layout: usable down to tablet width is required; full phone optimization is a stretch goal, not required for the demo.

# 2. Design Tokens

## Colour Palette

| Token | Usage | Hex |
| --- | --- | --- |
| Primary | Buttons, links, highlights | #1976D2 |
| Secondary | Accents | #26A69A |
| Success | Positive feedback | #4CAF50 |
| Warning | Warnings | #FF9800 |
| Error | Errors | #F44336 |
| Background | App background | #FFFFFF |
| Surface | Cards/panels | #F5F5F5 |
| Text Primary | Body text | #212121 |
| Text Secondary | Muted text | #757575 |
| Border | Dividers | #E0E0E0 |

## Typography & Spacing

- Font: system sans-serif (Inter/Roboto). Base 16px body, 1.5× line-height.

- 8pt spacing grid (8/16/24/32/40px). 4px border radius on small elements, 8px on cards/dialogs.

# 3. Component Library (Reused As-Is)

Buttons (Primary/Secondary/Ghost/Danger/Disabled), Inputs (text/select/checkbox/radio/toggle with validation states), Modals, Toasts, Cards, Tables, Sidebar nav, Navbar, Breadcrumbs, Search, Pagination, Forms, and the Image Viewer with zoom/pan. Full state specs (hover/focus/disabled) are unchanged from the baseline design system — build these once as shared React components (Button, TextInput, Card, Modal, Table) and reuse everywhere.

Note: Two components from the original spec are marked stretch-only for the MVP: the Heatmap Overlay Viewer (Grad-CAM depends on the ML stretch goal in Volume 4) and the Before/After Comparison Slider (deferred to Future Work).

# 4. Responsive Breakpoints

| Breakpoint | Width | Notes |
| --- | --- | --- |
| Mobile | 0–599px | Best-effort only — not a hard requirement for the demo |
| Tablet | 600–959px | Should work cleanly — minimum bar for the demo |
| Desktop | ≥960px | Primary target for development and demo |

# 5. Screen List (Trimmed to MVP)

| # | Screen | Status |
| --- | --- | --- |
| 1 | Login | In scope |
| 2 | Dashboard (simple welcome + quick links, no charts) | In scope |
| 3 | Patient List (search + table) | In scope |
| 4 | Patient Profile (info + visit timeline) | In scope |
| 5 | Add/Edit Patient form | In scope |
| 6 | Visit Detail (images, notes, add visit) | In scope |
| 7 | Image Upload | In scope |
| 8 | AI Review (predicted boxes + confidence list) | In scope |
| 9 | Dentist Correction UI (approve/relabel) | In scope |
| 10 | PDF Report preview/download | In scope |
| 11 | Heatmap Overlay (Grad-CAM) | Stretch goal |
| 12 | Compare Visits (before/after slider) | Future Work |
| 13 | Analytics Dashboard (charts) | Future Work |
| 14 | Settings / User Management | Future Work — seed one admin via a script instead |
| 15 | Onboarding / multi-step registration | Future Work — single admin-created accounts instead |

Screens 1–10 use the same accessibility and acceptance-criteria pattern as the original spec (clear labels, keyboard focus order, ARIA roles, inline validation errors). Onboarding is simplified: seed one admin user via a backend script (see Volume 5, Sprint 1) rather than building a public registration flow.

# 6. UI Implementation Task List (Solo, ~4 Weeks)

| Task | Est. Hours |
| --- | --- |
| Setup Next.js + Tailwind + TypeScript | 3h |
| Design tokens (Tailwind config) | 2h |
| Button, TextInput, Select, Checkbox components | 5h |
| Modal & Toast components | 3h |
| Card & Table components | 3h |
| Sidebar + Navbar | 3h |
| Login page + auth integration | 3h |
| Dashboard (simple) | 2h |
| Patient List (search + table) | 3h |
| Patient Profile + Add/Edit forms | 4h |
| Visit Detail page | 3h |
| Image Upload component | 3h |
| AI Review page (predictions list) | 4h |
| Dentist Correction UI | 3h |
| PDF Report viewer/download button | 2h |
| Responsive pass (tablet/desktop) | 3h |
| Basic accessibility pass (labels, focus, contrast) | 2h |
| Stretch: Heatmap Overlay Viewer | 3h (if time permits) |

Total core estimate: ~48 hours (≈ 12 hrs/week over 4 weeks alongside backend/ML work), plus an optional 3h stretch item. This replaces the original ~100-hour, multi-developer estimate.

# 7. API ↔ UI Mapping (Core Screens)

| UI Component | Endpoint |
| --- | --- |
| Patient List | GET /api/patients |
| Patient Profile | GET /api/patients/:id |
| Visit Detail | GET /api/visits/:id |
| Image Upload | POST /api/visits/:id/images |
| AI Review | POST /api/images/:id/predict |
| Dentist Correction | PUT /api/predictions/:id |
| PDF Report | GET /api/visits/:id/report |
| Login | POST /api/auth/login |